BAOMBAO

Product Requirements Document

Transforming Wood Into Beautiful Living

A comprehensive product specification for the BaoMbao digital platform, defining requirements for a website and business system that connects African woodcraft manufacturing excellence to a modern customer experience through design, commerce, and operational intelligence.

| Version | 1.0 |
| --- | --- |
| Date | March 2026 |
| Status | Draft for Review |
| Contact | BaombaoCraft@gmail.com |

Table of Contents

# 1. Executive Summary

BaoMbao is a modern African design-manufacturing company that converts timber into complete living systems: kitchens, wardrobes, doors, furniture, and eventually modular interior packages. This PRD defines the requirements for a digital platform that serves as BaoMbao’s commercial engine — a website and integrated business system designed to convert market visibility into qualified leads, streamline project delivery, and build long-term brand equity.

### 1.1 Product Vision

Create a digital platform that embodies BaoMbao’s core principle — “Craft with System” — by combining the warmth and authenticity of African woodcraft with the reliability and efficiency of a structured business system. The platform should feel grounded, crafted, reliable, and modern.

### 1.2 Strategic Objectives

- Brand Credibility: Establish BaoMbao as a professional design-manufacturing partner, not informal carpentry

- Lead Generation: Convert website visitors into qualified project inquiries through visual proof and fast response systems

- Operational Efficiency: Streamline the journey from inquiry to quotation to production to delivery

- Scalability: Build a platform foundation that supports growth from custom projects to productized interior systems

- Market Expansion: Reach residential, hospitality, developer, and signature project segments through targeted digital channels

### 1.3 Success Metrics

The platform will be measured against clear KPIs: website-to-inquiry conversion rate, average quotation response time, project completion satisfaction score, gross margin per project, and repeat/referral customer ratio.

# 2. Target Users & Personas

BaoMbao serves distinct customer segments, each with different needs, decision criteria, and engagement patterns. The platform must serve all segments while sequencing priority based on margin, repeatability, brand signal, and operational fit.

## 2.1 Primary Personas

### Residential Homeowner

| Profile | Middle-to-upper income homeowner building, renovating, or furnishing a home in Kampala or surrounding areas. Values aesthetics, quality, and reliable delivery. |
| --- | --- |
| Needs | Visual portfolio proof, transparent pricing guidance, clear scope documentation, confidence that delivery will match the promise. |
| Platform Goal | Browse portfolio, understand product families, request a quotation, track project progress. |

### Hospitality Operator

| Profile | Boutique hotel, Airbnb, restaurant, or lodge owner/manager seeking distinctive interior fit-outs that reflect local character and withstand commercial use. |
| --- | --- |
| Needs | Durability, design credibility, project management confidence, consistent quality across multiple units. |
| Platform Goal | View hospitality-specific portfolio, request multi-room quotations, access project timeline visibility. |

### Property Developer

| Profile | Developer delivering apartments, townhouses, or mixed-use projects who needs standardized interior packages at predictable cost and timeline. |
| --- | --- |
| Needs | Standardized packages, bulk pricing, fast quotation, reliable scheduling, consistent quality across many units. |
| Platform Goal | Access standardized product bundles, configure multi-unit packages, request volume pricing. |

### Architect / Interior Designer

Design professionals who specify woodwork for their clients. They act as multipliers — a single relationship can generate many projects. They need technical specification access, material options, reliable lead times, and evidence of execution quality. The platform should provide a professional portal with downloadable spec sheets and direct quotation tools.

### Signature / Brand Project Client

High-profile clients commissioning one-of-a-kind statement pieces or installations (restaurant features, gallery installations, corporate lobbies). These projects build portfolio proof and raise brand visibility. The platform should showcase signature work prominently and provide a dedicated inquiry pathway for bespoke commissions.

# 3. Product Scope & Feature Requirements

The platform is organized into four functional domains: Brand & Showcase (public-facing), Commerce & Lead Management, Operations & Delivery, and Content & Knowledge. Features are prioritized using a P0/P1/P2 system across three release phases.

## 3.1 Brand & Showcase (Public Website)

### P0 — Must Have (Phase 1)

- Homepage with brand story, hero imagery, and clear value proposition

- Product portfolio pages organized by family: Kitchens, Wardrobes, Doors & Frames, Furniture, Hospitality Pieces, Modular Packages

- Project gallery with high-quality photography showing process, materials, and finished environments

- About page covering mission, values, workshop story, and team

- Contact page with inquiry form, WhatsApp integration, and location map

- Responsive design (mobile-first, optimized for WhatsApp-shared links)

- SEO foundation: meta tags, schema markup, page speed optimization

### P1 — Should Have (Phase 2)

- Material library page showcasing wood species, finishes, and hardware options

- Client testimonials and case study pages

- Blog / journal for process stories, design inspiration, and material education

- Virtual showroom or 3D product previews

### P2 — Nice to Have (Phase 3)

- Interactive room planner / configurator

- Architect/designer partner portal with spec sheets and downloadable assets

## 3.2 Commerce & Lead Management

### P0 — Must Have (Phase 1)

- Structured inquiry form capturing project type, scope, timeline, and budget range

- WhatsApp Business API integration for instant response and catalogue sharing

- Basic CRM: lead capture, status tracking, follow-up reminders

- Quotation request workflow with automated acknowledgment

### P1 — Should Have (Phase 2)

- Online quotation builder: configurable products with per-meter, per-unit, or full-project pricing views

- Customer account with project history and document access

- Deposit payment integration (Mobile Money, card payment)

### P2 — Nice to Have (Phase 3)

- Developer package configurator for multi-unit projects

- Automated follow-up sequences and lead scoring

## 3.3 Operations & Delivery

### P0 — Must Have (Phase 1)

- Internal project dashboard: job queue, status tracking, responsible owner assignment

- Basic production workflow visibility: Design → Approval → Production → Finishing → Install → Handover

### P1 — Should Have (Phase 2)

- Customer-facing project tracker: milestone updates, photo documentation, delivery scheduling

- Internal costing engine: materials + hardware + labour + machine time + finishing + installation + overhead + margin

- Quality checkpoint documentation before workshop release

### P2 — Nice to Have (Phase 3)

- Inventory and material tracking system

- Supplier management and procurement automation

- Performance analytics: margin per project, waste tracking, rework rates

## 3.4 Content & Knowledge System

### P1 — Should Have (Phase 2)

- CMS for portfolio management, blog posts, and product catalogue updates

- Internal knowledge base: standard process sheets, dimension templates, construction conventions

### P2 — Nice to Have (Phase 3)

- Design template library with standard modules and hardware specifications

- Training documentation and onboarding system for new workshop staff

# 4. User Stories

Key user stories organized by persona and platform interaction.

## 4.1 Residential Homeowner Stories

- As a homeowner, I want to browse a visual gallery of completed kitchen projects so that I can see BaoMbao’s quality and style before making contact.

- As a homeowner, I want to submit a project inquiry with my room dimensions and preferences so that I receive a relevant quotation without multiple back-and-forth calls.

- As a homeowner, I want to track my project’s progress with photo updates so that I feel confident about the delivery timeline.

- As a homeowner, I want to see clear pricing guidance (per meter run, per cabinet) so that I can budget before committing.

## 4.2 Hospitality Operator Stories

- As a hotel manager, I want to see a hospitality-specific portfolio showing restaurant, reception, and guest room woodwork so I can assess fit for my property.

- As a hospitality operator, I want to request a multi-room quotation with consistent finish standards so I can plan my fit-out budget.

- As an Airbnb owner, I want to see signature pieces that create memorable guest experiences so I can differentiate my property.

## 4.3 Developer & Architect Stories

- As a developer, I want to access standardized interior packages with fixed per-unit pricing so I can include BaoMbao in my construction budget.

- As an architect, I want to download product specification sheets and material options so I can include BaoMbao products in my design proposals.

- As a developer, I want to track delivery schedules across multiple units so I can coordinate with my construction timeline.

# 5. Brand & Design Requirements

The platform must embody BaoMbao’s brand identity: grounded, crafted, reliable, and modern. The visual system communicates serious design capability, not rustic improvisation.

## 5.1 Brand Essence

Core Tagline: “Transforming Wood Into Beautiful Living”

Guiding Principle: “Craft with System” — Craft creates beauty, authenticity, and trust. System creates repeatability, speed, margin protection, and scale.

## 5.2 Color Palette

| Swatch | Code | Usage |
| --- | --- | --- |
| Charcoal | #343434 | Primary text, backgrounds — earthy stability |
| Olive | #8B9467 | Nature’s calm, secondary brand color, labels |
| Amber | #FFC107 | Creative warmth, accents, CTAs, highlights |
| Sky Blue | #6495ED | Balance, trust signals, informational elements |
| Heritage Red | #C0392B | Sparingly for emphasis and heritage energy |

## 5.3 Typography

- Playfair Display: Headlines and section titles — elegant, editorial authority

- Montserrat: Body text, navigation, product labels — clean, modern readability

- Pacifico: Taglines, accent inscriptions — handcrafted warmth (use sparingly)

## 5.4 Design Principles

- Material Honesty: Photography and imagery should show real wood grain, textures, process, and finished environments. No stock photography.

- Restraint in Layout: Black, white, and natural tones should carry most of the visual system. Use amber for warmth and lift; use red sparingly.

- Competent Language: Copy should sound design-aware and capable, never overly decorative or vague.

- Aesthetic Direction: Blend of minimalist, mid-century, and Japandi styles. Natural wood tones, textured finishes, and clean silhouettes.

# 6. Technical Requirements

## 6.1 Platform Architecture

The platform should be built as a modern web application with a headless CMS for content flexibility, a responsive front-end optimized for mobile-first use (especially WhatsApp-shared links), and a modular back-end that can grow from simple lead capture to full project management.

### Recommended Technology Stack

| Layer | Recommendation | Rationale |
| --- | --- | --- |
| Front-End | Next.js / React | SEO-friendly SSR, fast page loads, component reusability |
| CMS | Sanity / Strapi | Headless, flexible content models, easy portfolio management |
| Hosting | Vercel / Netlify | Edge deployment, automatic SSL, CI/CD integration |
| Database | PostgreSQL / Supabase | Relational data for projects, quotes, and CRM |
| Payments | Flutterwave / MTN MoMo API | Local mobile money integration essential for Uganda market |
| Messaging | WhatsApp Business API | Primary communication channel for East African customers |
| Analytics | Google Analytics 4 + Hotjar | Traffic insights plus heatmaps for UX optimization |

## 6.2 Performance Requirements

- Page load time under 3 seconds on 3G networks (critical for Ugandan mobile users)

- Core Web Vitals: LCP < 2.5s, FID < 100ms, CLS < 0.1

- Image optimization: WebP format with lazy loading, responsive srcset

- Progressive Web App (PWA) capability for offline portfolio browsing

- 99.5% uptime SLA

## 6.3 Security & Compliance

- SSL/TLS encryption on all pages

- GDPR-compliant data collection with consent management

- Secure payment processing (PCI-DSS compliance via payment provider)

- Regular automated backups of all content and customer data

# 7. Information Architecture

The website sitemap is designed to guide visitors from awareness to inquiry with minimal friction, while providing depth for returning visitors and professional users.

## 7.1 Primary Navigation

| Page | Content | Purpose |
| --- | --- | --- |
| Home | Hero, brand story, featured projects, product families, testimonials, CTA | First impression and conversion entry |
| Products | Kitchens, Wardrobes, Doors, Furniture, Hospitality, Modular Packages | Product discovery and education |
| Portfolio | Project gallery filterable by type, setting, and material | Visual proof and trust building |
| About | Story, mission, values, team, workshop, process | Brand connection and credibility |
| Materials | Wood species, finishes, hardware library | Education and specification |
| Journal | Process stories, design inspiration, material guides | SEO, thought leadership, engagement |
| Contact | Inquiry form, WhatsApp link, location, hours | Lead capture and conversion |

## 7.2 Secondary Pages

- Individual project detail pages with before/after, material specs, and process photography

- Individual product family pages with configuration options and starting price guidance

- FAQ page addressing common concerns about timelines, pricing, materials, and process

- Privacy policy and terms of service

# 8. Release Roadmap

The platform will be delivered in three phases, aligned with BaoMbao’s strategic principle: first master core operations, then add intelligence and scale, then expand capabilities.

## Phase 1 — Foundation (Months 1–3)

Objective: Launch a visually credible public website with lead capture and basic internal tools.

- Responsive website with all primary pages (Home, Products, Portfolio, About, Contact)

- Structured inquiry form with WhatsApp integration

- Basic CRM and lead tracking

- Internal project status dashboard

- SEO foundation and analytics setup

## Phase 2 — Commerce & Intelligence (Months 4–6)

Objective: Add quotation tools, customer accounts, and operational intelligence.

- Online quotation builder with configurable product templates

- Customer account portal with project history

- Mobile Money / card payment integration for deposits

- Customer-facing project tracker with milestone updates

- CMS, blog/journal, testimonials, and case studies

- Internal costing engine and QA documentation system

## Phase 3 — Scale & Ecosystem (Months 7–12)

Objective: Expand into partner tools, advanced analytics, and package configurators.

- Developer package configurator for multi-unit projects

- Architect/designer partner portal with spec sheets

- Interactive room planner or 3D product previews

- Inventory and material tracking system

- Performance analytics dashboard (margin, waste, rework, delivery reliability)

- Automated lead scoring and follow-up sequences

# 9. Success Metrics & KPIs

The following metrics will be tracked from launch to measure platform health and business impact. Targets should be reviewed quarterly and adjusted based on baseline data gathered in Phase 1.

## 9.1 Platform Performance

| Metric | Target | Measurement |
| --- | --- | --- |
| Page Load Time (3G) | < 3 seconds | Google PageSpeed Insights, Lighthouse |
| Mobile Responsiveness Score | > 90/100 | Google Mobile-Friendly Test |
| Uptime | 99.5% | Hosting provider monitoring |

## 9.2 Business Metrics

| Metric | Phase 1 Target | Notes |
| --- | --- | --- |
| Website → Inquiry Conversion | > 3% | Unique visitors who submit inquiry form or WhatsApp |
| Avg. Quotation Response Time | < 24 hours | From inquiry submission to first quotation sent |
| Quotation → Project Conversion | > 25% | Quoted leads that become paying projects |
| Gross Margin per Project | > 35% | After materials, labour, overhead |
| Customer Satisfaction Score | > 4.5/5 | Post-delivery survey |
| Repeat/Referral Rate | > 30% | Customers returning or referring within 12 months |

# 10. Risks, Constraints & Mitigations

The following risk factors could impact platform development and adoption. Each is paired with a strategic response.

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Low internet speeds in target market | High | Mobile-first design, aggressive image optimization, PWA offline capability, lightweight page architecture |
| Content creation bottleneck | High | Prioritize photography of existing completed projects; build a rolling content capture process into standard project delivery |
| Customer adoption of digital tools | Medium | WhatsApp-first approach matches existing behavior; website serves as credibility layer, not replacement for personal relationship |
| Scope creep across phases | Medium | Strict P0/P1/P2 prioritization; Phase 1 must launch before Phase 2 development begins |
| Payment integration complexity | Medium | Start with manual deposit confirmation in Phase 1; integrate Mobile Money API in Phase 2 with established provider |
| Production capacity vs. demand | Low | Platform inquiry volume can be modulated through marketing spend; CRM provides pipeline visibility to plan capacity |

# 11. Appendices

## A. Product Portfolio Reference

The platform must accommodate the following product families, each with their own detail pages, gallery, and inquiry pathways:

- Kitchen Systems: Complete kitchen cabinetry, islands, pantries, and countertop integrations. Configurable and standardized options.

- Wardrobe Systems: Built-in and freestanding wardrobes, walk-in closets, and modular storage. Template-based with site adaptation.

- Doors & Frames: Interior and exterior doors, door frames, and architectural joinery. Standardized dimensions with custom options.

- Furniture: Dining sets, lounge furniture, shelving, desks, and beds. Custom design-led pieces and configurable standard lines.

- Hospitality Pieces: Restaurant furniture, reception desks, bar counters, hotel room sets, and feature installations.

- Modular Interior Packages: Full room or full-home interior packages combining multiple product families. Developer-ready standardized bundles.

## B. Contact Information

- Email: mukanzah@gmail.com / BaombaoCraft@gmail.com

- Phone: 006410899

- Location: Banda Kyamboggo Road, Opposite Banda Martyrs Church, Kampala, Uganda

## C. Document Control

| Version | Date | Changes |
| --- | --- | --- |
| 1.0 | March 2026 | Initial PRD created from brand strategy and story documents |

BAOMBAO — Transforming Wood Into Beautiful Living